SnakeLLM

Next Steps, Bug Fixes & Fine-Tuning on Google Cloud

Benedict — LLM Core Lead

Where You Are Now You have successfully generated 3 pipelines: RNA-seq DE (9 rules), ATAC-seq (13 rules), and WGS. Your LLM Core is working. The next steps are: (1) fix known bugs in the current system, (2) convert this into an ML research project using Google Cloud fine-tuning, and (3) build the benchmark that becomes your paper's results table.

# PART A — Immediate Bug Fixes

Fix these before generating more pipelines. They affect the quality of every output.

## Fix 1 — featureCounts Container (Critical)

Problem The LLM is assigning featureCounts the bedops container (biocontainers/bedops). featureCounts is part of the Subread suite, not bedops. This means the generated pipeline would run the wrong tool entirely.

Solution — add alias in llm/execute_rag.py:

Find the _load_tool_registry() method and add these lines:

# In llm/execute_rag.py, _load_tool_registry() method

if 'subread' in self.tool_registry:

self.tool_registry['featurecounts'] = self.tool_registry['subread']

self.tool_registry['featureCounts'] = self.tool_registry['subread']

Also manually create data/biocontainers/subread.json with the correct container:

{

"tool_name": "subread",

"aliases": ["featureCounts", "featurecounts"],

"best_container": {

"registry": "quay.io",

"image": "biocontainers/subread",

"tag": "2.0.6--h9a72b6d_0",

"full_uri": "quay.io/biocontainers/subread:2.0.6--h9a72b6d_0",

"source": "biocontainers"

}

}

## Fix 2 — DESeq2 Aggregate Rule in Few-Shot Examples (Critical)

Problem The LLM generates DESeq2 with input: counts/{sample}_counts.txt which is a per-sample wildcard pattern. DESeq2 must run ONCE on ALL samples together. Snakemake would try to run DESeq2 once per sample, which is biologically wrong.

Solution — update FEW_SHOT_EXAMPLES in llm/inference.py:

Find the DESeq2 rule in your FEW_SHOT_EXAMPLES and change the input pattern:

# WRONG (what LLM currently generates):

"input": ["counts/{sample}_counts.txt"]

# CORRECT (aggregate — runs once on all samples):

"input": [

"counts/all_samples_counts.txt"

]

Also add this instruction to EXECUTE_SYSTEM_PROMPT:

# Add to EXECUTE_SYSTEM_PROMPT string:

IMPORTANT: Rules that produce a single output file (no wildcards in output)

must use aggregate inputs. DESeq2, MultiQC, and clusterProfiler are

aggregate rules — their input must reference a merged file or directory,

NOT a {sample} wildcard pattern.

## Fix 3 — Fix DAG Edges for FastQC (Quality)

Problem The LLM generates: post_trim_fastqc -> align_star. This forces STAR to wait for FastQC to finish before aligning, wasting time. FastQC is a QC tool and should run in parallel with alignment, not block it.

Solution — update FEW_SHOT_EXAMPLES dag_edges:

// WRONG — FastQC blocks alignment:

["post_trim_fastqc", "align_star"]

// CORRECT — FastQC and alignment run in parallel:

["trim_reads", "post_trim_fastqc"],  // QC branch (parallel)

["trim_reads", "align_star"],         // alignment branch (parallel)

## Fix 4 — Tool Version Updates in Workflow .md Files (Quality)

Problem STAR 2.5.4a and samtools 0.1.19 are extremely old. The LLM uses these because they appear in the BioContainers index as early versions. Old tools can produce different results and are not reproducible with modern pipelines.

Solution — add version guidance to data/workflows/rna_seq_de.md:

Open data/workflows/rna_seq_de.md and add this section at the top:

## Recommended Tool Versions (2024 stable)

- STAR: 2.7.10a (minimum 2.7.x — never use 2.5.x)

- samtools: 1.17+ (never use pre-1.x versions like 0.1.x)

- featureCounts (Subread): 2.0.6

- Trimmomatic: 0.39

- MultiQC: 1.19+

- DESeq2: 1.40.0 (Bioconductor 3.17+)

- clusterProfiler: 4.8.0

- FastQC: 0.12.1

Then re-run setup to re-index:

python main.py setup

## Fix 5 — Make Strandedness Configurable

Problem strandedness is hardcoded to 0 (unstranded) in every generated pipeline. If the library is stranded (many modern kits are), this halves signal and produces wrong DE results. This is a biological correctness issue.

Solution — add to EXECUTE_SYSTEM_PROMPT:

# Add this instruction:

strandedness must always be a config_param, never hardcoded.

Include in config_params:

"strandedness": 0,  # 0=unstranded, 1=stranded, 2=reverse-stranded

"paired_end": true  # true for PE, false for SE

The featureCounts -p flag must only be used when paired_end is true.

## Fix 6 — Unicode Encoding Error in Windows Terminal

Problem Windows cp1252 encoding cannot display the checkmark and arrow symbols in log messages, causing harmless but annoying UnicodeEncodeError messages on every run.

Solution — add to top of main.py (after imports):

import sys

if sys.stdout.encoding != 'utf-8':

sys.stdout.reconfigure(encoding='utf-8', errors='replace')

if sys.stderr.encoding != 'utf-8':

sys.stderr.reconfigure(encoding='utf-8', errors='replace')

Or set once per PowerShell session:

$env:PYTHONIOENCODING = 'utf-8'

# PART B — After Fixes: Run the Benchmark

Once fixes are applied, run these 3 commands to regenerate clean pipelines and start your benchmark data collection:

## Step 1 — Regenerate all 3 pipelines

python main.py generate "run differential expression analysis on RNA-seq using DESeq2" --output results/rna_seq_v2.json

python main.py generate "ATAC-seq peak calling with MACS2 and IDR filtering" --output results/atac_seq_v2.json

python main.py generate "WGS variant calling with GATK4 HaplotypeCaller" --output results/wgs_v2.json

## Step 2 — Start your benchmark log

Create results/benchmark.csv and record every run:

prompt,pipeline_type,model,schema_pass,rules,tools,notes

"RNA-seq DE DESeq2",rna-seq-de,claude-sonnet-4-6,TRUE,9,8,v2 after fixes

"ATAC-seq MACS2 IDR",atac-seq,claude-sonnet-4-6,TRUE,13,12,v2 after fixes

"WGS GATK4",wgs-variant,claude-sonnet-4-6,TRUE,?,?,v2 after fixes

## Step 3 — Send to TM2 for dry-run validation

Hand results/rna_seq_v2.json to TM2. They run:

snakemake --dry-run --cores 1 --snakefile Snakefile

They report pass/fail back to you. That is your first dry-run pass rate data point.

# PART C — Converting to ML Research with Fine-Tuning

Why Fine-Tuning Makes This ML Research Right now you are calling Claude's API. Fine-tuning means you take an open-source model (Mistral 7B or Llama 3.1 8B) and train it on your own bioinformatics pipeline data. After training, you have a model that runs locally, costs nothing per query, and was trained on domain-specific data you created. That is a genuine ML research contribution.

## The Fine-Tuning Research Plan

| Phase | What you do |
| --- | --- |
| Phase 1: Data | Generate 150-300 (prompt, pipeline_spec) pairs using your Claude API system. Review and fix errors manually. This dataset is itself a contribution. |
| Phase 2: Train | Fine-tune Mistral 7B using QLoRA on a GCP VM. 4-8 hours on a single L4 GPU. Total cost under EUR 15. |
| Phase 3: Benchmark | Compare 4 systems: base Mistral vs fine-tuned Mistral vs Claude Haiku vs Claude Sonnet. Measure schema pass rate, dry-run pass rate, hallucination rate. |
| Phase 4: Paper | Your results table shows fine-tuned open-source model approaches commercial API quality at zero marginal cost. That is publishable. |

# PART D — Google Cloud Setup

## Recommended VM

| Option | Details |
| --- | --- |
| Machine type | g2-standard-8 (8 vCPU, 32GB RAM) |
| GPU | NVIDIA L4 (24GB VRAM) — fits QLoRA fine-tuning of 7-8B models comfortably |
| Zone | europe-west4-a (Netherlands — closest to Berlin, lowest latency) |
| OS Image | pytorch-latest-gpu from deeplearning-platform-release (CUDA + PyTorch pre-installed) |
| Disk | 100GB SSD boot disk |
| Cost (on-demand) | ~$0.70/hr |
| Cost (Spot VM) | ~$0.21/hr — use this, saves 70% |
| Estimated total cost | Under EUR 15 for full fine-tuning experiment |

## Step 1 — Create the VM

Option A: Google Cloud Console (easier)

- Go to console.cloud.google.com

- Compute Engine → VM Instances → Create Instance

- Machine type: g2-standard-8

- GPU: Add GPU → NVIDIA L4 → Count: 1

- Boot disk: Change → pytorch-latest-gpu (Deep Learning on Linux)

- Disk size: 100GB

- Zone: europe-west4-a

- Under Availability: set to Spot (saves 70%)

- Create

Option B: gcloud CLI

gcloud compute instances create snakellm-gpu \

--project=YOUR_PROJECT_ID \

--zone=europe-west4-a \

--machine-type=g2-standard-8 \

--accelerator=type=nvidia-l4,count=1 \

--image-family=pytorch-latest-gpu \

--image-project=deeplearning-platform-release \

--boot-disk-size=100GB \

--provisioning-model=SPOT \

--instance-termination-action=STOP \

--metadata="install-nvidia-driver=True"

## Step 2 — Set a Billing Alert First

Important — Do This Before Anything Else Set a billing budget alert at EUR 30 before provisioning the VM. GCP Console: Billing → Budgets & Alerts → Create Budget. This prevents accidental overcharging if you forget to stop the VM.

## Step 3 — SSH and Verify GPU

# SSH into the VM

gcloud compute ssh snakellm-gpu --zone=europe-west4-a

# Verify GPU is visible

nvidia-smi

# Should show: NVIDIA L4, 24576MiB VRAM

# Verify PyTorch sees GPU

python -c "import torch; print(torch.cuda.is_available()); print(torch.cuda.get_device_name(0))"

# Should print: True  /  NVIDIA L4

## Step 4 — Upload Your Project

# From your local Windows machine

gcloud compute scp -r C:\Users\bened\desktop\snakellm snakellm-gpu:~/ --zone=europe-west4-a

# Or use GCS as intermediate (more reliable for large transfers)

gsutil mb gs://snakellm-data-benedict

gsutil cp -r C:\Users\bened\desktop\snakellm\results gs://snakellm-data-benedict/

# Then on the VM:

gsutil cp -r gs://snakellm-data-benedict/results ~/snakellm/results/

## Step 5 — Install Dependencies on VM

pip install peft==0.10.0 trl==0.8.6 bitsandbytes==0.43.0 accelerate==0.29.0 datasets==2.18.0

# Pin versions — these libraries break each other if mismatched

# Verify installation:

python -c "import peft, trl, bitsandbytes; print('OK')"

# PART E — Building Your Training Dataset

Do this on your LOCAL machine (no GPU needed). Target: 150 examples minimum, 300+ ideal.

## Step 1 — Generate Training Examples

Create generate_training_data.py in your project root:

# generate_training_data.py

import json, os, time

from llm.inference import InferenceEngine

from dotenv import load_dotenv

load_dotenv()

engine = InferenceEngine()

prompts = [

# --- RNA-seq (50 prompts) ---

"run differential expression analysis on paired-end RNA-seq using DESeq2",

"bulk RNA-seq pipeline with edgeR for DE analysis in mouse samples",

"RNA-seq analysis with STAR alignment and salmon quantification",

"stranded RNA-seq with Trimmomatic trimming and featureCounts",

"RNA-seq DE analysis with batch correction using limma-voom",

"single-end RNA-seq with hisat2 alignment and StringTie quantification",

"RNA-seq pipeline for zebrafish with DESeq2 and GO enrichment",

"time-course RNA-seq experiment with DESeq2 LRT test",

"RNA-seq with UMI deduplication and featureCounts counting",

"paired RNA-seq with FastQC QC and MultiQC report",

# add 40 more RNA-seq prompts...

# --- ATAC-seq (50 prompts) ---

"ATAC-seq peak calling with MACS2 and IDR reproducibility filtering",

"ATAC-seq pipeline with Bowtie2 alignment and deepTools QC",

"open chromatin profiling with ATAC-seq and peak annotation",

"ATAC-seq differential accessibility analysis with DiffBind",

# add 46 more ATAC-seq prompts...

# --- WGS (50 prompts) ---

"WGS variant calling with GATK4 HaplotypeCaller in GVCF mode",

"germline SNP calling with BWA-MEM2 and GATK4 best practices",

"whole genome sequencing with VQSR filtering and Funcotator annotation",

"WGS pipeline for trio analysis with GATK4 joint genotyping",

# add 46 more WGS prompts...

]

training_examples = []

os.makedirs('data/training', exist_ok=True)

for i, prompt in enumerate(prompts):

print(f'Generating {i+1}/{len(prompts)}: {prompt[:60]}...')

try:

spec = engine.generate(prompt)

training_examples.append({

"instruction": "Generate a complete bioinformatics pipeline as JSON.",

"input": prompt,

"output": spec.model_dump_json(indent=2)

})

time.sleep(2)  # respect API rate limits

except Exception as e:

print(f'  FAILED: {e}')

with open('data/training/pipeline_specs.json', 'w') as f:

json.dump(training_examples, f, indent=2)

print(f'Generated {len(training_examples)} training examples')

print(f'Estimated cost: ${len(training_examples) * 0.03:.2f}')

## Step 2 — Manually Review the Dataset

Before fine-tuning, review every generated example. Remove or fix:

- Any example where featureCounts has the wrong container (bedops)

- Any example where DESeq2 input uses {sample} wildcard instead of aggregate

- Any example where DAG edges force FastQC to block alignment

- Any example with obviously wrong tool versions (STAR 2.5.x, samtools 0.1.x)

Quality of training data is more important than quantity. 100 clean examples beat 300 noisy ones.

# PART F — The Fine-Tuning Script

Run this on the GCP VM after uploading your training data. Save as finetune.py.

## finetune.py — Full Script

import json

from datasets import Dataset

from transformers import AutoModelForCausalLM, AutoTokenizer, BitsAndBytesConfig

from peft import LoraConfig, get_peft_model

from trl import SFTTrainer, SFTConfig

MODEL_ID   = 'mistralai/Mistral-7B-Instruct-v0.3'

OUTPUT_DIR = 'models/snakellm-mistral-lora'

# ── Load and format training data ────────────────────────

raw = json.load(open('data/training/pipeline_specs.json'))

def format_example(ex):

return {

"text": (

f"<s>[INST] {ex['instruction']}\n\n{ex['input']} [/INST]\n"

f"{ex['output']}</s>"

)

}

dataset = Dataset.from_list([format_example(ex) for ex in raw])

dataset = dataset.train_test_split(test_size=0.1, seed=42)

print(f'Train: {len(dataset["train"])}  |  Val: {len(dataset["test"])}'

# ── Load model in 4-bit QLoRA ────────────────────────────

bnb_config = BitsAndBytesConfig(

load_in_4bit=True,

bnb_4bit_quant_type='nf4',

bnb_4bit_compute_dtype='float16',

bnb_4bit_use_double_quant=True,

)

tokenizer = AutoTokenizer.from_pretrained(MODEL_ID)

tokenizer.pad_token = tokenizer.eos_token

model = AutoModelForCausalLM.from_pretrained(

MODEL_ID,

quantization_config=bnb_config,

device_map='auto',

)

# ── LoRA config — only trains ~0.08% of parameters ──────

lora_config = LoraConfig(

r=16,

lora_alpha=32,

target_modules=['q_proj', 'k_proj', 'v_proj', 'o_proj'],

lora_dropout=0.05,

bias='none',

task_type='CAUSAL_LM',

)

model = get_peft_model(model, lora_config)

model.print_trainable_parameters()

# Output: trainable params: ~6.8M || all params: ~8B (0.08%)

# ── Train ────────────────────────────────────────────────

trainer = SFTTrainer(

model=model,

train_dataset=dataset['train'],

eval_dataset=dataset['test'],

args=SFTConfig(

output_dir=OUTPUT_DIR,

num_train_epochs=3,

per_device_train_batch_size=2,

gradient_accumulation_steps=4,

# effective batch size = 8

learning_rate=2e-4,

fp16=True,

logging_steps=10,

evaluation_strategy='epoch',

save_strategy='epoch',

warmup_ratio=0.03,

lr_scheduler_type='cosine',

report_to='none',

),

max_seq_length=4096,

dataset_text_field='text',

)

trainer.train()

trainer.save_model(OUTPUT_DIR)

print(f'Done. Model saved to {OUTPUT_DIR}')

# ── Auto-shutdown VM after training (saves money) ────────

import subprocess

subprocess.run(['sudo', 'shutdown', '-h', 'now'])

## Save Model to GCS Before Shutdown

Critical — Do This Every Time Spot VMs can be terminated by Google at any time. Always save your model to GCS. The auto-shutdown line above shuts down the VM — but make sure you run the GCS copy first.

Add this BEFORE the shutdown line in finetune.py:

import subprocess

subprocess.run(['gsutil', '-m', 'cp', '-r',

'models/snakellm-mistral-lora',

'gs://snakellm-data-benedict/models/'])

print('Model uploaded to GCS')

# PART G — The Benchmark Comparison

After fine-tuning, run the same 30 prompts through 4 systems and measure quality. This becomes Table 1 of your paper.

## The 4 Systems to Compare

| System | Description |
| --- | --- |
| Base Mistral 7B | No fine-tuning, no RAG. Baseline — shows how bad raw LLMs are at this task. |
| Fine-tuned Mistral 7B | Your LoRA fine-tuned model. No RAG needed — knowledge is baked into weights. |
| Claude Haiku 4.5 + Dual RAG | Your current system with the cheapest Claude model. |
| Claude Sonnet 4.6 + Dual RAG | Your current system with the best Claude model. Upper bound. |

## The 5 Metrics to Measure

| Metric | How to measure |
| --- | --- |
| Schema pass rate | % of outputs that pass PipelineSpec pydantic validation on first attempt |
| Dry-run pass rate | % that pass snakemake --dry-run (TM2 runs this, reports back to you) |
| Container hallucination rate | % of container URIs that do NOT exist on quay.io/biocontainers |
| Tool accuracy | % of rules referencing the biologically correct tool for their pipeline step |
| End-to-end latency | Wall time from prompt to pipeline_spec.json saved |

## Expected Results Table (Paper Table 1)

| System | Schema pass | Dry-run pass | Hallucination | Latency |
| --- | --- | --- | --- | --- |
| Base Mistral 7B (no RAG) | ~30% | ~15% | ~60% | ~5s |
| Fine-tuned Mistral 7B | ~80% | ~60% | ~15% | ~5s |
| Claude Haiku + Dual RAG | ~85% | ~65% | ~5% | ~20s |
| Claude Sonnet + Dual RAG | ~92% | ~78% | ~3% | ~45s |

Note: values above are estimates. Your actual results become the paper's contribution.

# PART H — Full Timeline

| Week | Tasks |
| --- | --- |
| Week 1 (now) | Apply all 6 bug fixes. Regenerate 3 pipelines. Send to TM2 for dry-run. Start benchmark.csv. |
| Week 2 | Write 150 diverse prompts. Run generate_training_data.py locally. Review and clean dataset. |
| Week 3 | Provision GCP VM. Upload dataset. Run finetune.py (~8hrs). Save model to GCS. Stop VM. |
| Week 4 | Run 30-prompt benchmark across all 4 systems. Collect metrics. Build results tables. |
| Week 5 | Write Methods section. Write Results section. Share benchmark data with team. |
| Week 6+ | Paper writing, revisions, submission preparation. |

Cost Summary Local development: ~$30 Claude API (dataset generation + dev iterations). GCP fine-tuning: ~EUR 15 (Spot L4 VM, ~8hrs x 3 runs). Total project cost: under EUR 50. FU Berlin Curta HPC: check if you get free GPU hours — this could make GCP unnecessary.